Sprint Goal: Upgrade application infrastructure by migrating to Azure, implement Single Sign-On for streamlined authentication, establish secure admin access, enrich dashboard data, create dynamic rider pages, automate email notifications, and enhance registration form for improved user experience and security.

Objective: Implement essential functionalities and enhancements to our application infrastructure and user experience.

Key Tasks:

- Host to Azure: Migrate application hosting to Azure platform for enhanced performance and scalability.

- Add Single Sign-On: Implement Single Sign-On (SSO) functionality to streamline user authentication process and enhance security.

- Authorize/Admin Authentication: Set up authorization/authentication mechanisms for our administrators to ensure secure access and control over sensitive features.

- Create Tables and Populate Data: Develop and populate the remaining three tables in the dashboard with relevant data to enrich user insights and functionality.

- Dynamic Rider Pages: Build pages that dynamically pull rider information from the database, organized according to their respective routes, to provide real-time updates and insights.

- Automate Email Notifications: Configure the system to automatically send out emails to designated recipients based on messages sent through the platform, enhancing communication efficiency.

- Update Registration Form: Enhance the registration form based on insights gained from previous sprints, ensuring it aligns with user expectations and requirements.

By achieving these key tasks, we aim to enhance the functionality, security, and user experience of our application, bringing us closer to our overarching sprint goal.

During the last sprint, the team made a remarkable recovery from the challenges of the previous one. We accomplished 25 story points and significantly enriched the application with new content. This progress empowers us to concentrate our efforts on refining the final details in this sprint, setting the stage for a successful completion in the next.

Updated Backlog/Sprint